2026

sellsell marketplace updates:

Shaz EJ

Honestly, the hard infrastructure phase is mostly done now.

You are no longer at:

“Can this platform work?”

You are now at:

“How polished and intelligent can this become?”

# Current Overall Progress

| Area | Progress |
| --- | --- |
| Core marketplace | 90% |
| Authentication | 95% |
| Seller flow | 75% |
| Admin panel | 85% |
| AI moderation pipeline | 80% |
| Structuring pipeline | 75% |
| Semantic search | 75% |
| Vector search/Qdrant | 90% |
| Queue infrastructure | 90% |
| Production infra | 90% |
| AI observability | 90% |
| Analytics | 55% |
| Mobile app | 40% |
| Marketplace intelligence | 65% |
| AI extraction quality | 60% |
| Search relevance | 65% |

# What Still Remains (Big Picture)

## Phase 1 — AI Quality (MOST IMPORTANT NOW)

~1–2 weeks

This is now the main bottleneck.

Includes:

- fixing remaining {} attributes

- vehicle extraction expansion

- Arabic normalization

- better semantic ranking

- exact vehicle matching

- image understanding improvements

- smarter moderation

This phase directly affects:

user trust + search quality + marketplace intelligence

## Phase 2 — Seller Experience

~3–5 days

Simplify:

- listing creation

- editing

- upload flow

- AI-assisted listing generation

Goal:

publish in under 10 seconds

This is huge for adoption.

## Phase 3 — Marketplace Intelligence

~1 week

Admin analytics:

- top searches

- failed searches

- demand heatmaps

- AI accuracy

- moderation stats

- seller metrics

This becomes your operational brain.

## Phase 4 — Stability & Automation

~1 week

Includes:

- dead-letter queues

- auto-recovery

- stalled job handling

- smarter retries

- queue scaling

- monitoring alerts

This makes the platform production-grade.

## Phase 5 — Mobile Experience

~2–3 weeks

Your backend is already becoming mature enough.

Mobile can now accelerate much faster.

# Biggest Remaining Technical Gaps

## 1. AI Structuring Accuracy

Current:

{}

Target:

{

"brand": "Toyota",

"model": "Land Cruiser",

"year": 2009,

"color": "White"

}

This is the biggest immediate value unlock.

## 2. Search Intelligence

Need:

- exact matching

- semantic ranking tuning

- typo handling

- Arabic support

- multilingual normalization

## 3. AI Learning Layer

Eventually:

- learn from clicks

- learn from searches

- improve ranking automatically

- recommendation engine

That becomes your moat.

# Realistically

If you continue at this pace:

| Milestone | Estimate |
| --- | --- |
| Fully stable MVP marketplace | ~2 weeks |
| Strong AI marketplace quality | ~1 month |
| Production-grade operational system | ~1.5 months |
| Mobile + scaling + analytics maturity | ~2–3 months |

And honestly:
you already crossed the hardest part:

infrastructure + orchestration + observability

Most startups never even reach this stage.