2026

sellsell marketplace updates:

Shaz EJ

# SellSell / PickPic Platform Status Report

### Date: 30 May 2026 – 11:46 PM

---

# Executive Summary

The SellSell marketplace has successfully transitioned from a traditional classified platform into the foundation of an AI-powered conversational marketplace.

Major milestones completed during this phase include:

- AI-assisted seller flow deployment

- QR/Product Code infrastructure deployment

- Vehicle search intelligence improvements

- Arabic service-intent search locking

- Mercedes S400 ranking accuracy fix

- Image fallback and rendering fixes

- Full production E2E QA validation

- Production stabilization and regression testing

Production remains healthy and operational.

---

# 1. Search Intelligence Improvements

## Mercedes S400 Search Accuracy

### Problem

Queries such as:

- ابي مرسيدس اس 400

- مرسيدس s400

returned:

- Audi

- Porsche

- Jeep

- ML400

- unrelated vehicles

### Fix

Implemented:

- Script-aware tokenization

- Arabic model normalization

- Strict brand/model score locking

- S-Class family fallback ranking

- Qdrant reindex synchronization

### Result

Current ranking:

1. Mercedes S400

2. Relevant S-Class fallback

3. No unrelated vehicles

Production verified.

---

## Arabic Service Search Lock

### Problem

Query:

"ابي كهربائي"

returned:

- Vehicles

- Plumbers

- Laundry services

- Unrelated categories

### Fix

Implemented:

- Arabic service vocabulary expansion

- Service category locking

- SQL fallback protection

- Qdrant retry safeguards

- Service intent enforcement

### Result

Current behavior:

- Services only

- No vehicles

- No electronics

- No property

If no electrician exists:

- Clean empty state shown

Production verified.

---

# 2. AI Seller Experience

## AI-Assisted Seller Flow

Deployed:

https://sell-sell.com/chat

### Features

- Image upload

- AI analysis framework

- AI title assistance

- AI insight chips

- Unified contact information

- Mobile-optimized draft flow

- Sticky publish button

- Listing quality suggestions

### UX Improvements

Removed duplicate phone collection.

Seller now provides:

- Contact information

- Location

- Price

- Description

- Photos

Result:

Simpler and faster listing creation.

---

# 3. QR Code & Product Code Infrastructure

Implemented unique product identification system.

### Features

Every listing now receives:

- Serial ID

- Product Code

- QR Code

Example:

SSC-KW-VEH-000001

### Benefits

- Faster support

- QR sharing

- Direct lookup

- Future analytics

- Search precision improvements

Database migration completed successfully.

---

# 4. Image Infrastructure

## Image Fallback Fix

### Problem

Cards showed:

- Broken image icons

- Image unavailable messages

- Next.js optimizer failures

### Fix

Implemented:

- Transparent PNG fallback

- URL normalization

- Legacy image support

- Optimizer-safe responses

### Result

Clean rendering throughout marketplace.

Production verified.

---

# 5. Production QA Results

Comprehensive Playwright E2E validation completed.

## Passed

### Authentication

- Registration

- Login

- Session persistence

- Seller onboarding

### Marketplace

- Search

- Listing pages

- Product pages

- QR pages

### Search

- Mercedes S400

- Land Cruiser

- Prado

- Arabic search

- English search

- Service search

### Infrastructure

- Docker containers healthy

- PostgreSQL healthy

- Redis healthy

- Qdrant healthy

---

# 6. Remaining Open Issues

## High Priority

### Issue 1

Service Worker intercepts API requests.

Symptoms:

- Failed to fetch

- Session check failures

Status:

Pending fix.

---

### Issue 2

Text-only seller AI flow.

Example:

"I want to sell my Toyota Camry 2021 for 4500 KWD"

Current result:

- Title not extracted

- Price not extracted

- Condition not extracted

Status:

Pending fix.

---

### Issue 3

RunPod Vision AI Verification

Goal:

Enable production AI image analysis for:

- Brand detection

- Model detection

- Color detection

- Year estimation

Status:

Pending verification.

---

## Medium Priority

### Issue 4

Language hydration shift.

Current behavior:

LTR → RTL layout shift during page load.

Status:

Pending optimization.

---

### Issue 5

Guest refresh 401 console noise.

Status:

Low priority.

---

# 7. Repository & Infrastructure Status

Git:

- Branch: main

- Working tree clean

- Synced with origin/main

Production:

- sell-sell.com operational

- Docker healthy

- App container healthy

- Worker container healthy

Latest verified deployment:

fac675005b822d64a0e9b94285b0d0c3ebc9bf42

---

# Next Development Phase

## AI Conversational Marketplace Intelligence

Focus areas:

1. Text-only AI listing extraction

2. RunPod Vision AI restoration

3. Automatic vehicle attribute extraction

4. Semantic image search

5. Location intelligence

6. Trust & fraud detection

7. Conversational shopping assistant

The platform has successfully moved beyond a standard classifieds marketplace and is now positioned to evolve into a fully AI-powered marketplace ecosystem.ecosystem.