2026

sellsell marketplace updates - 04052026

Update: 04/05/2026:01:29 Am

Shaz EJ

I’d build it in phases, not all at once.

## Phase 1 — Stabilize Web First

Before mobile, finish the core web experience:

- Seller chat flow

- Product detail page

- Categories / browse page

- Signup/login unified account

- Listing publish flow

Reason: mobile should not invent new backend logic. It should reuse a stable system.

## Phase 2 — Prepare Backend for Mobile

Create clean APIs for:

auth

profile

chat

upload image

create listing

listings search

product detail

wishlist

messages

The mobile app should call APIs only. No AI runs on phone.

## Phase 3 — Build Native iOS First

Since camera control matters, start with:

iOS: Swift + SwiftUI

First iOS version should include:

login/signup

home/categories

chat

camera upload

AI sell flow

listing preview

publish listing

product page

wishlist

## Phase 4 — Android After iOS Works

Then build Android with:

Kotlin + Jetpack Compose

Same API, same behavior, native UI.

## Phase 5 — Advanced Native Features

After basic mobile works:

better camera capture

multi-image upload

background upload

push notifications

location

chat notifications

image compression

## My recommended order

1. Finish web product page + categories

2. Clean backend APIs

3. Build iOS native app

4. Test seller flow heavily

5. Build Android native app

Important rule: web and mobile should share the same backend logic, especially AI listing generation. Mobile should only be the interface.

Viewed AGENTS.md:1-110

✅ **AGENTS.md read and fully understood.**

Here's a summary of the standing architectural contract I will enforce on every task in this project:

---

## 🔒 Confirmed Architecture Rules (Mobile + Backend Boundary)

### Mobile App Responsibilities (Native only)

| Allowed | Not Allowed |

|---|---|

| Camera capture (native) | Duplicate AI/LLM logic |

| Native UI components | Local image analysis |

| Auth token storage (device-side) | Independent search logic |

| Calling backend REST APIs | Schema/DB queries |

| Display results from API | Running Ollama locally |

### Backend Responsibilities (Stay here, never move)

| Domain | Owner |

|---|---|

| AI / LLM (Ollama @ 11434) | Backend only |

| Listing generation | Backend only |

| Semantic search (Qdrant) | Backend only |

| Auth validation (JWT / jose) | Backend only |

| Database logic (Prisma/PostgreSQL) | Backend only |

---

## 📋 What I'll Do on Every Task

1. **Inspect before creating** — search for existing files/components first

2. **Classify** every change as `SAFE`, `RISKY`, or `DESTRUCTIVE`

3. **Print Pre-Action + Post-Action checklists** on every coding task

4. **Stop and ask** if schema changes, ambiguous business logic, or destructive commands are needed

5. **Never introduce** parallel AI wrappers, duplicate services, or mobile-side AI logic

---

Ready. What would you like to work on?

Alright — let’s define this properly like a product, not just a feature dump.
I’ll structure it in phases + modules, aligned with your architecture (backend-first, mobile as interface).

# 📱 Mobile App — Full Feature Breakdown

## 🔐 1. Authentication & Account

Core entry layer.

- Signup (email / phone)

- Login

- Logout

- Token-based session (JWT)

- Forgot password

- Basic profile:

  - Name

  - Profile picture

  - Contact info

## 🏠 2. Home & Discovery

Main browsing experience.

- Categories list

- Category drill-down

- Featured / latest listings

- Search bar

- Filters (price, category, etc.)

- Infinite scroll / pagination

## 📦 3. Product / Listing View

Core buyer experience.

- Product images gallery

- Title, description

- Price

- Seller info

- Location (optional later)

- Save to wishlist

- Share listing

- Start chat with seller

## ❤️ 4. Wishlist

Retention feature.

- Add/remove wishlist

- View saved listings

- Quick access from product page

## 💬 5. Chat / Messaging

Critical for marketplace.

- 1-to-1 chat

- Conversation list

- Send text messages

- View listing inside chat

- Read receipts (later)

- Push notifications (later)

## 📸 6. Sell Flow (AI-Powered)

This is your core differentiator.

### Step-by-step flow:

- Open camera

- Capture image

- Upload to backend

- Backend AI generates:

  - Title

  - Description

  - Category

  - Suggested price

- User edits (optional)

- Preview listing

- Publish

Features:

- Camera integration (native)

- Image upload

- AI-generated fields

- Manual override/edit

- Draft preview

- Publish

## 📤 7. Listing Management (Seller Side)

For users who sell.

- View my listings

- Edit listing

- Delete listing

- Mark as sold

- View listing performance (later)

## 🔔 8. Notifications (Phase 5+)

Retention + engagement.

- New message alerts

- Listing interactions

- Wishlist price changes (later)

- Push notifications

## 📍 9. Location (Phase 5+)

Optional but powerful.

- Detect user location

- Show nearby listings

- Add location to listing

## ⚙️ 10. Settings

Basic control panel.

- Edit profile

- Change password

- Notification settings

- Logout

# 🚀 Advanced Mobile Features (Later)

- Multi-image upload

- Background uploads

- Image compression (on-device)

- Offline retry for uploads

- Deep linking (open product from link)

- Analytics events tracking

# 🧠 Important Architecture Mapping (Don’t Break This)

### Mobile DOES:

- UI

- Camera

- API calls

- Local state

### Backend DOES:

- AI (listing generation)

- Search logic

- Chat persistence

- Auth validation

- DB operations

# 🎯 MVP (First iOS Release — MUST HAVE ONLY)

If I strip it down to what you should ACTUALLY build first:

- Auth (login/signup)

- Home (categories + basic listings)

- Product page

- Chat

- Camera upload

- AI sell flow

- Publish listing

- Wishlist

That’s it. No distractions.

# 🧭 What You Should Build Next (Action)

Since you’re on:

feature/product-page

Focus your system design on supporting:

- Product API (GET /listing/:id)

- Related listings (optional)

- Seller info

- Wishlist toggle

If you want, next step I can:

- Design your API endpoints cleanly

- Or map exact mobile screens → backend endpoints → database flow

That’s where things get real.

Alright — let’s go deeper. What I gave you before is the surface product layer. Now I’ll break this into a real production-grade mobile system, the kind that won’t collapse when you scale or plug AI into it.

# 📱 MOBILE APP — COMPLETE SYSTEM (DETAILED)

## 🧱 1. App Foundation Layer (Invisible but Critical)

These are not “features” users see, but without them your app becomes trash quickly.

### App State Management

- Auth state (logged in/out)

- User profile cache

- Listings cache

- Chat state

- Upload state (important)

### Networking Layer

- Central API client

- Token injection (Authorization header)

- Auto refresh token (if expired)

- Error handling (401, 500, etc.)

### Local Storage

- Store auth token securely (Keychain / SecureStore)

- Cache recent listings

- Cache chat messages (basic)

## 🎯 2. Onboarding Experience (Conversion layer)

Most people skip this — big mistake.

- Splash screen

- First-time intro (optional)

- Quick value message:
→ “Snap a photo. Sell instantly.”

- Fast signup (minimum friction)

## 🔍 3. Smart Search System (Important upgrade)

Not just a search bar.

- Text search

- Auto suggestions

- Recent searches

- Filter system:

  - Price range

  - Category

  - Location (later)

- Sort:

  - Newest

  - Price low/high

## 📦 4. Product Page — Advanced Version

You’ll need more than basic info.

- Image carousel (swipe)

- Zoom image

- Skeleton loading (don’t show blank screen)

- Related items (“You may also like”)

- Seller credibility:

  - Number of listings

  - Join date (later)

- Share (deep link support later)

## 💬 5. Chat — Real System (Not Basic)

This is where apps usually break.

### Must-have:

- Real-time messages (polling or websocket later)

- Conversation list sorted by latest message

- Message timestamps

- Seen / delivered status (later)

### UX features:

- Auto scroll

- Typing indicator (later)

- Load older messages (pagination)

## 📸 6. AI Sell Flow — Advanced Thinking

This is your core business engine. Make it smooth.

### UX upgrades:

- Camera preview → confirm → upload

- Loading state:
→ “Analyzing your item…”

- Editable AI fields:

  - Title

  - Description

  - Price

  - Category

### Smart improvements:

- Retry AI generation

- Allow manual listing without AI (fallback)

- Save draft before publishing

## 📤 7. Upload System (Very Important)

Most apps fail here.

- Image compression before upload

- Upload progress indicator

- Retry on failure

- Background upload (Phase 5)

- Multiple images support (later)

## ❤️ 8. Wishlist — Better Version

- Sync with backend

- Remove instantly (optimistic UI)

- Show saved items quickly (cache)

## 🔔 9. Notification System (Real Strategy)

Don’t just “add notifications” — design them.

### Types:

- Chat message → HIGH priority

- Listing sold → MEDIUM

- Engagement → LOW

### Requirements:

- Push notifications (Firebase / APNs)

- Deep link into app screen

## 📍 10. Location Intelligence (Later but powerful)

- Auto-detect location

- Show nearby listings

- Distance badge on products

- Filter by distance

## ⚙️ 11. Settings — Expanded

- Profile edit

- Profile image upload

- Account delete (important legally)

- Notification toggles

- Language (Arabic priority — important for you)

# 🧠 12. Performance Features (You WILL need these)

- Lazy loading images

- Image caching

- Pagination for listings

- Avoid full reloads

- Debounce search input

# 🔐 13. Security Layer

- Secure token storage

- Prevent API misuse

- Validate user actions via backend only

- Never trust mobile input

# 📊 14. Analytics (Don’t skip this)

Track:

- Listings created

- AI usage success/failure

- Chat started

- Conversion (view → message)

This is how you improve product.

# 🧩 15. Error Handling UX

Don’t show “something went wrong”.

Instead:

- “Upload failed. Retry?”

- “Connection lost. Try again.”

- “AI failed. Try another photo.”

# 🧱 16. Mobile Architecture (Code Level)

For iOS (SwiftUI):

- MVVM structure:

  - Views

  - ViewModels

  - Services (API layer)

  - Models

For Android (later):

- Same concept (ViewModel + Repository)

# 🚨 17. What NOT to build (very important)

Do NOT:

- Run AI on device

- Store listings locally as source of truth

- Duplicate backend logic

- Build complex logic in mobile

# 🎯 REAL MVP (Ultra-focused)

If I cut everything down to what actually matters:

### Buyer side:

- Browse listings

- View product

- Chat

### Seller side:

- Capture image

- AI generate listing

- Publish

That’s your product.

Everything else = support system.

# ⚡ Next Level (Where this becomes powerful)

Later you can add:

- AI price suggestions improvement

- Auto category correction

- Fraud detection

- Seller reputation system

- Smart recommendations

# 🧭 What YOU should do next (no fluff)

Right now you’re on:

feature/product-page

So your focus is:

- Define product API shape

- Make product page complete on web

- Ensure mobile can reuse it without change

If you want, next I can:

- Design your exact API endpoints (clean, production-ready)

- Or map database → API → mobile screens

- Or define AI listing generation contract (very important for your product)

Just tell me where you want to go deeper.