2026

sellsell marketplace updates - 09052026

Update: 09/05/2026:03:19AM

Shaz EJ

## Today’s Task Plan — SellSell Marketplace + AI Moderation

### 1. Landing Page → Marketplace CTA

- Add:

  - “Browse Marketplace”

  - “استكشف السوق”

- Link to:

  - /explore

- Keep existing AI/chat CTA.

## 2. Marketplace Frontend Validation

Verify existing marketplace works correctly:

- /explore

- category pages

- product pages

- filters

- pagination

- mobile responsiveness

Fix obvious UI/runtime issues only.

## 3. Seller Listing Flow Cleanup

Current goal:

- seller should immediately see structured listing form

- no long AI interview/chat flow

Fields:

- images

- title

- category

- price

- location

- description

- phone number

## 4. AI Listing Understanding Layer

When seller uploads image/details:

- Ollama identifies:

  - product type

  - suggested category

  - title

  - condition

  - attributes/specs

- AI fills missing fields automatically.

## 5. AI Validation System

Implement validation logic:

### AI checks:

- image matches category

- item quality acceptable

- prohibited/spam content

- fake/placeholder images

- missing critical data

### Result:

- confidence score

- moderation status

## 6. Moderation Workflow (Hybrid AI + Human)

Add moderation states:

draft

pending_review

approved

rejected

auto_approved

Workflow:

- AI high confidence → auto approve + visible to moderators

- AI low confidence → pending moderator review

- moderators can override AI decisions

## 7. Moderator Dashboard Planning

Prepare moderation backend structure:

- review queue

- AI confidence display

- approve/reject

- edit listing

- remove listing

- flag suspicious sellers

(No full implementation today unless time allows.)

## 8. Search + Marketplace Direction

Keep BOTH systems:

### Traditional Marketplace

- browse listings

- filters

- categories

- product pages

### AI Discovery

- text chat

- image search

- voice search

- semantic search

AI enhances marketplace, not replaces it.

## 9. Database/Schema Review Before Changes

Before adding moderation:

- inspect current Prisma models

- identify safest schema extension path

- avoid destructive migrations

## 10. End-to-End Browser Testing

Test complete flows:

- seller listing

- image upload

- AI extraction

- publish

- marketplace visibility

- buyer browsing

- moderation visibility

## 11. Final Cleanup

- remove dead seller flow logic

- reduce duplicated marketplace components

- fix branding leftovers

- stabilize Docker/dev workflow

## Priority Order for Today

### Highest Priority

- Landing page marketplace CTA

- Seller structured listing flow

- Marketplace validation

- AI listing understanding

### Medium Priority

- Moderation architecture

- AI validation confidence system

### Lower Priority

- Moderator dashboard UI

- Cleanup/refactor work

### 1. Landing Page → Marketplace CTA

Add a new CTA button on the SellSell landing page hero section called:

- English: Browse Marketplace

- Arabic: استكشف السوق

Link it to:

/explore

Keep the existing AI/chat button unchanged.

Do not redesign the page.

### 2. Marketplace Frontend Validation

Audit and test the marketplace frontend routes:

/explore

/category/[slug]

/product/[productName]

Fix broken UI, API, pagination, filter, image, or mobile responsiveness issues only.

Do not redesign the marketplace.

### 3. Seller Listing Flow Cleanup

Replace the conversational seller flow with a direct listing form inside chat.

When seller says “I want to sell”:

Immediately show a structured listing card with:

- image upload

- title

- category

- price

- location

- description

- phone number

Avoid long AI questioning flow.

### 4. AI Listing Understanding Layer

Improve AI extraction for seller listings.

When seller uploads an image or description:

Use Ollama to automatically detect:

- product title

- category

- condition

- specs/attributes

- suggested description

User-entered fields must always override AI-generated values.

### 5. AI Validation System

Implement AI validation before publishing listings.

AI should check:

- image/category match

- spam/fake listings

- prohibited content

- placeholder images

- missing critical details

Return:

- validation status

- confidence score

- moderation recommendation

### 6. Hybrid AI + Human Moderation

Implement moderation workflow for listings.

Add statuses:

- draft

- pending_review

- auto_approved

- approved

- rejected

High-confidence AI listings can auto-publish.

Moderators must still see and override all approvals/rejections.

### 7. Moderator Dashboard Planning

Create the backend structure and initial UI plan for moderator dashboard.

Features:

- listing review queue

- AI confidence display

- approve/reject

- edit listing

- seller flagging

Do not fully build advanced analytics yet.

### 8. Marketplace + AI Search Direction

Preserve both systems:

1. Traditional marketplace browsing

2. AI-powered search/chat experience

Do not replace marketplace with chat.

AI should enhance marketplace discovery and listing quality.

### 9. Prisma/Database Review

Audit Prisma schema before moderation changes.

Identify safest non-destructive approach for:

- moderation status

- AI confidence

- validation metadata

Avoid risky migrations or breaking existing auth/listing flows.

### 10. End-to-End Browser Testing

Perform full browser testing for:

- seller listing creation

- image upload

- AI extraction

- publish flow

- marketplace visibility

- buyer browsing

- moderation visibility

Document failures clearly before making fixes.

### 11. Cleanup & Stabilization

Clean up duplicated marketplace logic and unstable seller flow code.

Remove:

- dead components

- unused seller AI flow

- duplicate marketplace cards

Stabilize Docker/dev environment without changing production behavior.