2026

What not done.

sellsell marketplace updates - 11042026

Update: 10/04/2026:12:27Am

Shaz EJ

# What part of the marketplace is still not done

## 1. Chat teaser UX is not finished

This is the main visible gap.

What’s working:

- ambiguity detection works

- teaser items are returned

- clarification flow works

What’s not done:

- proper horizontal teaser card layout in chat-interface.tsx

- quick-reply chips like budget / brand suggestions

- cleaner mobile rendering for the ambiguity flow

So the logic is there, but the front-end experience is still unfinished.

## 2. Local Docker/browser startup flow is not fully finalized

Your core app works, but the Dockerized local runtime still needed final confirmation around:

- app startup after migrations

- browser accessibility at localhost:3000

- entrypoint behavior

So this is not a product feature gap, but it is still an environment/runtime gap.

## 3. Full production verification is not fully closed

You reached local readiness, but the last mile still needs:

- final healthy local browser verification

- production deployment

- production smoke test after deploy

So marketplace code is largely there, but end-to-end production validation is not completely closed yet.

## 4. Broader category intelligence is still limited

Cars are clearly the most advanced flow.

What’s done well:

- vehicle schema

- vehicle extraction

- vehicle-aware search

- ontology around cars

- session-based refinement

What’s still not fully done:

- similar structured schemas for phones, property, furniture, etc.

- category-specific extraction logic beyond vehicles

- category-specific ranking logic beyond the stronger vehicle path

So the marketplace is not yet equally intelligent across all categories.

## 5. Seller-side operational features may still be basic

From what we focused on, the AI marketplace core improved a lot, but these areas were not deeply completed in this workstream:

- seller quality scoring

- fraud/risk checks

- pricing recommendations for sellers

- listing quality scoring before publish

- trust / verification layer for buyers

That means the transaction trust layer is still thin.

## 6. Analytics / product observability is not complete

You now have strong behavior, but not enough measurement around it.

What seems missing:

- search success tracking

- clarification conversion rate

- zero-result monitoring

- abandonment monitoring

- query-to-click / query-to-contact funnel

So the marketplace can behave smartly, but you still do not fully measure whether it is actually winning.

# What AI monitoring is not implemented yet

This is the big one. Since the system uses AI, you need a monitoring layer beyond normal app logs.

## 1. Prompt / response monitoring

You likely do not yet have a proper audit trail for:

- prompt sent to Ollama

- raw model response

- parsed JSON result

- parsing failures

- fallback usage

Missing monitoring:

- how often extraction fails

- how often the model returns malformed JSON

- which prompts are unstable

- which categories are most error-prone

## 2. AI accuracy monitoring

You are using AI for understanding and extraction, but you do not yet appear to have metrics for:

- intent extraction accuracy

- structured field extraction accuracy

- ontology hit usefulness

- ranking relevance quality

Missing monitoring:

- was the extracted make/model/year correct

- did the AI choose the right category

- did clarification improve the result set

- did the user click something relevant after the AI answer

## 3. Fallback monitoring

Your system has fallbacks, which is good, but you need to measure them.

Missing monitoring:

- how often regex fallback is used instead of LLM output

- how often legacy text fallback is used instead of structured filtering

- how often ambiguity flow triggers

- how often Redis memory is unavailable and bypassed

Without this, you cannot tell whether the AI path is truly working or you are silently surviving through fallback logic.

## 4. Search quality monitoring

For an AI marketplace, this is critical.

Missing monitoring:

- query → results count

- query → click-through

- query → no click

- query reformulation rate

- query needing clarification

- semantic result quality vs structured result quality

This tells you whether the AI is actually helping users find things.

## 5. Model performance monitoring

You also need infrastructure-level AI monitoring.

Missing monitoring:

- Ollama response latency

- timeout rate

- token/output size

- model failure rate

- concurrency slowdowns

- queue buildup under load

This matters because AI systems often look fine at low load and degrade badly in real usage.

## 6. Drift monitoring

You are using AI on marketplace data, which changes over time.

Missing monitoring:

- new listing patterns the extractor does not understand

- new brands/models not covered by ontology

- shifts in language usage

- category drift between training assumptions and live data

Example:

if users start searching in new Arabic slang or mixed Arabic-English phrases, your AI may degrade silently.

## 7. Human review loop

You do not yet seem to have a review mechanism for AI mistakes.

Missing monitoring/process:

- sample bad AI outputs

- review incorrect extraction cases

- review poor ranking cases

- create correction datasets from real failures

Without this, the system cannot improve systematically.

## 8. Safety / hallucination monitoring

Even if your AI is mostly bounded, you still need to watch for:

- invented attributes

- wrong brand/model extraction

- misleading recommendations

- overconfident but incorrect search summaries

Especially important if the assistant starts sounding confident while being wrong.

# The highest-priority missing AI monitoring

If I were prioritizing, I would implement these first:

## Priority 1

Log every AI interaction:

- user query

- expanded query

- model output

- parsed output

- fallback used

- final results shown

## Priority 2

Track search outcome:

- clicked result or not

- clarified or not

- abandoned or not

- reformulated query or not

## Priority 3

Track extraction quality:

- structured fields extracted

- extraction failures

- correction rate

- null/partial outputs

## Priority 4

Track model health:

- latency

- timeout

- failure rate

- queue/load behavior

# Short truth

## Marketplace not fully done yet

- teaser/clarification UX polish

- production validation

- broader category intelligence

- trust/seller intelligence

- analytics/observability

## AI monitoring not implemented enough

- prompt/output logging

- fallback monitoring

- extraction accuracy tracking

- search quality tracking

- model latency/failure tracking

- human review loop

- drift monitoring

# PickPic / SellSell – Engineering Task Board

## 1. DONE (Completed & Working)

### Core AI Search System

- Semantic search using Qdrant is fully integrated

- Hybrid search (Qdrant + PostgreSQL) implemented

- Optimized query flow (limited candidates + O(1) mapping)

- Intent-based dynamic ranking working

- Ontology-based query expansion implemented

### Structured Data (Vehicles)

- VehicleDetails schema added to Prisma

- Migration successfully created and applied

- Prisma client generated and working

- Vehicle extraction pipeline integrated into ingestion

- Legacy fallback support maintained

### AI Capabilities

- Intent parsing working

- Ambiguity detection implemented

- Guided clarification logic (backend) working

- Session memory using Redis implemented and wired

- Multi-turn query refinement working

### Data & Testing

- Real dataset (q84sale) imported successfully

- Mixed data handling (vehicles + non-vehicles) verified

- Search flows tested:

  - Exact match

  - Semantic search

  - Ambiguity flow

  - Session memory

  - Legacy fallback

### Performance & Stability

- Node memory optimization completed

- Payload size reduction using Prisma select

- Removal of heavy in-memory sorting loops

- System stable under current load conditions

### DevOps / Infrastructure

- Dockerized environment configured

- PostgreSQL, Redis, Qdrant containers running

- Migration pipeline fixed (ENUM issue resolved)

- Entry-point blocking issue fixed (netcat)

- Container startup flow stabilized

## 2. PENDING (Needs Completion / Polish)

### Frontend UX (High Visibility)

- Teaser UI (ambiguity results) not properly rendered

  - Currently vertical and clunky

  - Needs horizontal scroll layout

- Quick reply chips (budget, brand suggestions) missing

- Chat flow UX not optimized for mobile

### Category Expansion

- Structured schema only exists for vehicles

- No structured extraction for:

  - Phones

  - Electronics

  - Property

  - Furniture

- Ontology limited mainly to vehicle domain

### Seller Intelligence Layer

- No listing quality scoring

- No AI-based price recommendation

- No fraud / scam detection (e.g. unrealistic pricing)

- No seller trust or verification scoring

### Product & Analytics Visibility

- No search analytics implemented

- No tracking of:

  - clicks

  - conversions

  - abandonment

  - reformulation

- No dashboard for marketplace performance

### Local / Dev Environment Finalization

- Docker local browser flow just stabilized, needs final confirmation

- Ensure consistent startup across environments

- Remove deprecated docker-compose version field

## 3. CRITICAL NEXT (High Priority – Must Be Done Next)

### 1. Frontend Teaser UX Fix

Implement proper UI for ambiguity results:

- Horizontal scroll container

- Compact product cards

- Maintain chat visibility

- Add quick selection buttons (budget, brand)

This directly impacts user experience.

### 2. AI Monitoring Layer (Highest Strategic Gap)

Implement logging for every AI interaction:

- User query

- Expanded query (ontology)

- LLM output

- Parsed structured output

- Fallback usage

- Final results returned

Add tracking for:

- extraction success/failure

- ambiguity trigger rate

- fallback usage rate

### 3. Search Quality Tracking

Track real user behavior:

- query → results count

- query → click

- query → no click

- query → reformulation

- clarification → success rate

This is required to validate AI effectiveness.

### 4. Model Performance Monitoring

Track system-level AI performance:

- response latency (Ollama)

- timeout rate

- failure rate

- load behavior under concurrency

### 5. Extraction Accuracy Monitoring

Track how well AI understands listings:

- % of listings with valid structured data

- missing fields (year, mileage, etc.)

- incorrect extraction cases

- fallback vs AI usage ratio

### 6. Expand Structured Schema Beyond Vehicles

Next categories to prioritize:

- Phones (brand, model, storage, condition)

- Electronics

- Property

Goal:

Move away from “everything is text” system-wide.

### 7. Basic Trust & Safety Layer

Implement:

- price anomaly detection (e.g. 1 KWD scams)

- duplicate listing detection

- suspicious seller behavior flags

### 8. Production Readiness Validation

- Final local browser QA confirmation

- Deploy to server

- Run live smoke tests

- Monitor logs for first real usage

# Final Status Summary

System Maturity: Late Beta (Pre-Production)

What is strong:

- Core AI architecture

- Search intelligence

- Performance and backend stability

What is missing:

- UX polish

- AI observability

- category expansion

- trust layer