2026

sellsell marketplace updates - 11052026

Update: 11/05/2026:05:04 AM

Shaz EJ

# SellSell + RunPod GPU Transcription — Work Report

May 11, 2026

# Objective

Migrate SellSell audio transcription from a local Docker transcription container on the DigitalOcean Next.js server to a dedicated GPU-powered RunPod transcription service using faster-whisper large-v3 on an NVIDIA L4 GPU.

Goals:

- Offload CPU-heavy transcription from DO server

- Use GPU acceleration for faster Arabic transcription

- Keep Ollama/Qwen running independently

- Expose transcription as an external API

- Integrate seamlessly into SellSell Next.js backend

# Infrastructure Setup

## RunPod GPU Pod

Configured a persistent RunPod pod with:

| Component | Value |
| --- | --- |
| GPU | NVIDIA L4 |
| Runtime | CUDA 12.4 |
| Network Storage | /workspace |
| Model | faster-whisper-large-v3 |
| Ollama | Existing Qwen setup preserved |
| Exposed Ports | 8000, 8888, 11434 |

# Major Debugging Journey

The GPU debugging was the hardest part of the day.

## Initial Problem

The pod clearly had an NVIDIA L4 GPU and Ollama was already using it successfully.

However:

- faster-whisper

- ctranslate2

- CUDA Python runtime

all failed to detect any CUDA device.

Errors included:

Failed to initialize NVML: Unknown Error

and:

RuntimeError: CUDA failed with error no CUDA-capable device is detected

# Root Cause Investigation

We systematically diagnosed the environment.

## 1. GPU mapped as

## /dev/nvidia6

The container exposed:

/dev/nvidia6

instead of:

/dev/nvidia0

Created symlink:

ln -sf /dev/nvidia6 /dev/nvidia0

This alone did not solve CUDA detection.

## 2.

## nvidia-smi

## was misleading

nvidia-smi failed entirely:

Failed to initialize NVML: Unknown Error

Important discovery:

- RunPod containers often block NVML

- CUDA may still work even if nvidia-smi fails

This was a red herring.

## 3. CUDA device count returned 0

Testing:

ctranslate2.get_cuda_device_count()

returned:

0

meaning CUDA runtime could not see the GPU.

## 4. GPU devices mounted read-only

Inspection of mount namespace showed:

udev /dev/nvidia6 devtmpfs ro,nosuid,noexec

GPU device files were mounted read-only for SSH sessions.

Result:

- SSH shell processes could not open CUDA device files

- Ollama could, because it started earlier in RunPod init chain

## 5. CUDA initialization failure

Direct CUDA testing:

lib.cuInit(0)

returned:

100 = no CUDA device found

confirming CUDA runtime initialization failure.

## 6. Capability restrictions

Container capabilities showed missing GPU-required permissions:

CapEff missing CAP_SYS_ADMIN

This explained why manually started SSH processes differed from RunPod-managed startup processes.

## 7. Discovery: Ollama bundled CUDA runtime

Found Ollama environment:

LD_LIBRARY_PATH=/usr/local/lib/ollama:/usr/local/lib/ollama/cuda_v12:/usr/local/nvidia/lib:/usr/local/nvidia/lib64

Ollama ships its own CUDA runtime libraries.

Critical insight:
Other GPU applications could reuse Ollama’s CUDA stack.

# Final GPU Fix

## Step 1 — Restart pod

Restarted RunPod pod to reattach GPU device permissions correctly.

Persistent network volume /workspace preserved all data.

## Step 2 — Reuse Ollama CUDA libs

Configured runtime environment:

export LD_LIBRARY_PATH=/usr/local/lib/ollama:/usr/local/lib/ollama/cuda_v12:/usr/local/nvidia/lib:/usr/local/nvidia/lib64

export CUDA_VISIBLE_DEVICES=0

export NVIDIA_VISIBLE_DEVICES=all

export NVIDIA_DRIVER_CAPABILITIES=compute,utility

Result:

CUDA devices: 1

GPU became accessible successfully.

# Transcription Service Setup

## Fixed

## main.py

Added missing Uvicorn startup:

if __name__ == "__main__":

import uvicorn

uvicorn.run(app, host="0.0.0.0", port=8000)

## Created persistent startup script

Created:

/workspace/transcription-service/start-gpu.sh

Responsibilities:

- configure CUDA environment

- recreate /post_start.sh

- auto-start transcription service

- persist across pod restarts

## Exposed RunPod HTTP Port

Added:

8000

to RunPod exposed HTTP services.

Result:

- public transcription endpoint became available

# Final GPU Service State

| Component | Status |
| --- | --- |
| faster-whisper large-v3 | ✅ Running |
| GPU | ✅ NVIDIA L4 |
| Compute Type | ✅ float16 |
| Port 8000 | ✅ Public |
| Ollama/Qwen | ✅ Still operational |
| Health Endpoint | ✅ Working |

# API Endpoints

## Health

curl https://4yp13edfj14agz-8000.proxy.runpod.net/health

Response:

{

"status":"ok",

"model":"Systran/faster-whisper-large-v3",

"device":"cuda",

"compute_type":"float16"

}

## Transcription

curl -X POST \

https://4yp13edfj14agz-8000.proxy.runpod.net/transcribe \

-F "audio=@audio.wav"

# SellSell Next.js Integration

Updated SellSell production architecture.

## Modified Files

### docker-compose.yml

Prevented transcription container from auto-starting:

profiles:

- local-transcription

Result:

- transcription container no longer runs in production

- still available locally if needed

### src/app/api/audio/transcribe/route.ts

Removed hardcoded fallback:

"http://transcription-service:8001"

Now strictly uses:

TRANSCRIPTION_SERVICE_URL

Also added support for both:

text

and:

transcript

response formats.

### .env.example

Added:

TRANSCRIPTION_SERVICE_URL=

# Git Operations

Successfully committed and pushed changes:

git commit -m "chore(audio): route transcription to RunPod service"

git push origin main

Branch state:

working tree clean

# Local + External Testing

Successfully tested:

- RunPod health endpoint

- SSH tunnel access

- public proxy URL access

- API reachability from local Mac

Verified:

- port 8000 operational

- GPU service alive

- external HTTP requests functioning

# Architecture After Migration

## Before

DigitalOcean

├── Next.js

├── PostgreSQL

├── Ollama

└── Local CPU transcription container

Problems:

- CPU-heavy

- memory pressure

- slower transcription

- unnecessary local Docker complexity

## After

DigitalOcean

└── Next.js API

RunPod GPU Pod

├── Ollama/Qwen

└── faster-whisper GPU service

Benefits:

- GPU acceleration

- cleaner architecture

- lower DO server load

- scalable transcription

- isolated AI infrastructure

# Key Learnings

- RunPod GPU access depends heavily on init chain and mount namespace.

- nvidia-smi failing does NOT imply broken CUDA.

- Ollama bundles reusable CUDA libraries.

- /workspace persists across pod restarts; / does not.

- RunPod SSH sessions behave differently from startup-managed processes.

- Docker Compose profiles are useful for keeping optional services local-only.

- Public RunPod proxy URLs simplify integration dramatically.

# Remaining Tasks (Tomorrow)

- Add production .env variable on DigitalOcean:

TRANSCRIPTION_SERVICE_URL=https://4yp13edfj14agz-8000.proxy.runpod.net

- Pull latest Git changes:

git pull

- Remove old transcription container:

docker rm -f Sellsell_transcription

- Restart services:

docker compose up -d

- Perform final end-to-end transcription test from SellSell frontend.

# Final Outcome

The SellSell platform now has:

- production-ready GPU transcription

- faster-whisper large-v3

- NVIDIA L4 acceleration

- isolated AI infrastructure

- simplified DO deployment

- persistent RunPod AI backend

- external transcription API ready for scaling

The most difficult part — GPU/CUDA access inside RunPod containers — was fully solved successfully.