2026

sellsell marketplace updates - 11052026

Update: 11/05/2026:05:04 AM

Shaz EJ

# Monetchat / SellSell / PickPic — Consolidated Project Report

## Executive Technical & Product Summary

### May 2026

# 1. Executive Overview

Monetchat / SellSell / PickPic is an AI-native conversational marketplace platform designed for Arabic-first commerce in the GCC region.

Unlike traditional marketplaces that depend on filters and keyword search, the platform is designed around natural language interaction, semantic retrieval, and AI-assisted commerce workflows.

Core vision:

Users interact with the marketplace the same way they interact with a human salesperson.

Examples:

- “أريد سيارة عائلية بسعر مناسب”

- “find me an iPhone under 100 KD”

- “نيسان بحالة ممتازة”

- Upload image → AI generates listing automatically

The platform combines:

- conversational AI

- vector search

- hybrid semantic retrieval

- AI-assisted listing generation

- multilingual support

- image understanding

- voice interaction

- marketplace infrastructure

# 2. Current Strategic Position

## Current State

The project is no longer an early prototype.

The system now includes:

- functioning marketplace backend

- AI infrastructure

- semantic search

- vector database

- Dockerized deployment

- admin management system

- seller workflows

- hybrid AI retrieval

- multilingual architecture

- Arabic conversational engine

The project has moved from:

“Can we build it?”

to:

“How do we stabilize, optimize, and scale it?”

# 3. Product Vision

## Core Differentiator

Traditional marketplaces:

- keyword matching

- rigid filters

- manual browsing

- poor Arabic understanding

Monetchat:

- conversational search

- AI understanding

- semantic retrieval

- contextual filtering

- AI-assisted selling

The intended experience:

“Like talking to a smart salesperson instead of using a search box.”

# 4. System Architecture

# Frontend Layer

Technology:

- Next.js 15

- React 18

- TypeScript

- TailwindCSS

- Shadcn UI

- App Router architecture

Features:

- AI chat interface

- marketplace browsing

- seller dashboard

- admin dashboard

- product pages

- image uploads

- SSE streaming

# Backend Layer

Architecture:

- full-stack Next.js backend

- API routes

- modular monolith structure

Key domains:

- authentication

- products

- search

- chat

- sellers

- admin

- analytics

- AI orchestration

# Database Layer

## PostgreSQL

Primary transactional database.

Core tables:

- users

- sellers

- products

- categories

- product_images

- chat_sessions

- chat_messages

- search_logs

- contact_logs

- prohibited_keywords

- notifications

- audit_logs

- refresh_tokens

Capabilities:

- RBAC

- audit tracking

- moderation

- analytics

- relational marketplace storage

# Vector Search Layer

## Qdrant

Used for:

- semantic search

- embeddings storage

- hybrid retrieval

- recommendation systems

Architecture:

- dense vectors

- BM25 sparse vectors

- reciprocal rank fusion (RRF)

Purpose:

- human-like search

- semantic similarity

- contextual retrieval

# AI Layer

## Ollama Infrastructure

Current models:

- qwen2.5:14b

- qwen2.5:7b

- llama3.1:8b

- llava

- nomic-embed-text

Roles:

| Model | Purpose |
| --- | --- |
| qwen / llama | conversational AI |
| nomic-embed-text | embeddings |
| llava | image understanding |

Capabilities:

- AI chat

- semantic understanding

- image analysis

- listing generation

- embeddings

- multilingual reasoning

# 5. AI Search System

## Hybrid Search Pipeline

Workflow:

User Query
↓
Intent Understanding
↓
Embedding Generation
↓
Hybrid Retrieval
├─ PostgreSQL filtering
├─ Qdrant semantic similarity
↓
RRF fusion
↓
Metadata reranking
↓
Final results

# Current Search Strengths

Implemented:

- semantic search

- hybrid ranking

- multilingual embeddings

- AI query preprocessing

- structured filters

- Arabic support

- vector indexing

# Current Search Weaknesses

Still pending:

- stronger intent classification

- Arabic stemming

- better reranking

- confidence thresholds

- noise suppression

- category enforcement

- conversation memory refinement

Current status:

technically intelligent, but not yet fully human-like.

# 6. Arabic Conversational Engine

## Major Progress Achieved

A major architecture shift was implemented:

Old system:

- AI-generated Arabic responses

New system:

- deterministic Arabic response engine

Architecture:

- AI → extracts meaning

- Arabic Engine → generates premium Arabic UX

Implemented:

- query normalization

- Gulf Arabic phrasing

- deterministic responses

- confidence wrappers

- structured Arabic UX

Result:

responses now feel native to GCC users rather than translated.

# 7. Marketplace Features

## Buyer Features

Implemented:

- conversational search

- semantic retrieval

- product browsing

- product detail pages

- image search

- voice search

- wishlist

- AI recommendations

## Seller Features

Implemented:

- AI listing generation

- image upload

- seller dashboard

- draft generation

- listing management

- AI-assisted categorization

Flow:
Upload image
↓
AI analysis
↓
Generated:

- title

- description

- category

- price suggestion
↓
seller review
↓
publish

# 8. Admin System

Implemented:

- admin dashboard

- KPI stats

- user management

- listing moderation

- analytics

- search logs

- moderation controls

Still pending:

- advanced moderation workflows

- suspension APIs

- moderation audit trails

# 9. Mobile Architecture

Planned:

- native iOS first

- SwiftUI

- later Android via Kotlin

Architecture principle:

mobile is only an interface layer.

Backend owns:

- AI

- search

- auth

- persistence

- business logic

Mobile responsibilities:

- UI

- camera

- uploads

- API calls

- local state

# 10. Infrastructure

## Current Deployment

Environment:

- Windows Server

- IIS

- WSL

- Docker Compose

Containers:

- app

- postgres

- qdrant

- redis

- worker

AI:

- Ollama local inference

# Current Operational Weakness

Main complexity:
Windows + WSL + Docker + Ollama bridge

Weak points:

- networking fragility

- host/container communication

- operational complexity

Recommended future:

migrate toward Linux-first deployment.

# 11. Dockerization Progress

Successfully completed:

- multi-stage builds

- Prisma compatibility fixes

- Dockerized stack

- IPv4 binding fixes

- standalone builds

- container orchestration

System now:

- portable

- rebuildable

- deployment-consistent

# 12. Scalability Assessment

## Current Capability

Current infrastructure can realistically support:

- tens of thousands of listings

- early production traffic

- AI retrieval workloads

## Long-Term Scaling Plan

Future improvements:

- separate Qdrant cluster

- managed PostgreSQL

- dedicated AI inference servers

- PM2 clustering

- CDN layer

- Redis caching

- PgBouncer

- monitoring stack

# 13. Security Status

Implemented:

- JWT auth

- RBAC

- rate limiting

- Prisma ORM

- audit logs

- secure cookies

- moderation rules

Pending improvements:

- stricter CORS

- upload validation

- CSRF protection

- secrets management

- backup strategy

# 14. Production Readiness

## Current Estimated Completion

| Area | Status |
| --- | --- |
| AI infrastructure | 90–95% |
| Search backend | 80–85% |
| Marketplace backend | 80% |
| Admin system | 70% |
| Mobile | planning |
| Production hardening | 60% |
| UX intelligence | 50–60% |

Overall:

approximately 80% complete technically.

# 15. Current Critical Priorities

## Immediate Priorities

### 1. Search Intelligence

Improve:

- intent detection

- filtering

- ranking

- noise removal

### 2. Production Stability

Complete:

- logging

- monitoring

- retries

- caching

- backup systems

### 3. SSE Streaming Stability

Fix:

- stream lifecycle

- controller closing issues

- IIS buffering behavior

### 4. AI Search UX

Goal:

move from “search engine” to “AI assistant.”

# 16. Infrastructure Cost Planning

## Recommended MVP Architecture

DigitalOcean:

- single Linux server

RunPod:

- Ollama inference

Estimated cost:
~$340/month

This is currently the recommended balance between:

- cost

- simplicity

- scalability

# 17. Business Positioning

This is not just a marketplace.

It is evolving into:

an AI marketplace engine.

Potential applications:

- classifieds

- automotive marketplaces

- property search

- AI commerce assistants

- conversational shopping

- AI-powered local commerce

# 18. Strategic Assessment

## What Has Been Achieved

The hardest engineering problems are already solved:

- AI infrastructure

- embeddings

- vector search

- hybrid retrieval

- multilingual AI

- local inference

- marketplace architecture

This is a major achievement.

# 19. Remaining Risk Areas

Main risks now are:

- operational complexity

- UX consistency

- search quality refinement

- production hardening

- deployment reliability

Not:

- AI capability

- architecture feasibility

- marketplace backend

# 20. Final Assessment

## Technical Evaluation

| Component | Grade |
| --- | --- |
| AI architecture | A |
| Hybrid search | A |
| Database design | A |
| Conversational UX vision | A |
| Infrastructure maturity | B- |
| Deployment stability | B- |
| Production readiness | B |
| Mobile readiness | B- |
| Testing coverage | C |
| Operational simplicity | C+ |

# Final Conclusion

Monetchat / SellSell / PickPic is already far beyond a typical marketplace MVP.

The system now includes:

- semantic AI search

- local LLM infrastructure

- hybrid retrieval

- AI-assisted listings

- multilingual conversational UX

- scalable marketplace foundations

The project has transitioned from:

“building the system”

to:

“refining intelligence, stability, and scalability.”

The next phase is no longer invention.

The next phase is:

- integration

- optimization

- launch

- production hardening

- user acquisition

- scaling AI search quality

Most importantly:

The platform already contains the core technical moat that differentiates it from traditional marketplaces.