2026

sellsell marketplace updates - 18042026

Update: 18/04/2026:04:30pm

Shaz EJ

## Where we are

You have already moved well past the idea stage. The project now has a real working base across local, GitHub, and server workflows.

### 1. Core product direction is clear

You’re building an AI-powered conversational marketplace, not just a normal listing site.

The reference marketplace flow you reviewed is:

- marketplace listing grid

- listing detail page

- protected reply/contact action

- login/signup gate

- inquiry/message initiation

Your system should support that same baseline flow, but with AI layered on top.

### 2. Branch situation is mostly understood

You audited the branches and found:

- origin/server is the strongest production base

- it already includes most major backend modules

- search exists mainly in the kuwait branch family

- the correct strategy is to keep server as base and selectively bring search into it

So the architecture decision is now much clearer.

### 3. Auth and verification work has progressed

You already worked on:

- login

- signup

- email verification with Brevo

- legacy-user login handling

- verified/unverified user logic

You also confirmed the desired user flow for /chat:

- user comes to /chat

- login or signup

- verify by email

- then access chat

That target flow is now defined.

### 4. Local Docker environment is running, but not fully clean

You successfully rebuilt locally and got containers up.

From logs, you identified two important local issues:

#### Fixed / mostly addressed

- Prisma schema was synced with:

  - notification_jobs now pushed into DB schema

#### Still surfaced

- JWT_SECRET missing in environment

- runtime env validation in middleware causes 500 if missing

- Prisma generate inside running container gives permission issue, but that is not the main blocker

So local infrastructure is close, but environment cleanup is still needed.

### 5. You compared your system with a traditional marketplace

That comparison clarified that your system should not stop at:

- listings

- detail page

- message modal

It should continue into:

- AI search

- AI-assisted inquiry

- conversation flow

- seller response flow

- chat-led transaction support

That was an important product clarification.

### 6. OTP login direction is now defined

You want to implement OTP-based login in Sell-Sell using the same pattern as your DOTECH project.

You already identified the source reference:

- local path: /Users/shazej/Documents/dotech/dotech_2026

So OTP is now a real next feature, not just an idea.

## What is already completed

These are the things that are effectively done or mostly done:

- project direction defined

- branch audit completed

- strongest base branch identified

- merge strategy decided

- local and server workflow understood

- marketplace flow understood

- listing detail + auth gate + inquiry flow concept mapped

- email verification approach implemented in code

- Brevo integration direction decided

- legacy unverified user login workaround discussed

- local Docker build now completes

- Prisma schema push was executed locally

## What is still left to complete

This is the real remaining work.

## A. Fix local runtime fully

Your local build is not the same as a clean local app runtime yet.

Still needed:

- add/fix JWT_SECRET in .env

- confirm app no longer throws middleware env errors

- confirm homepage loads without 500

- confirm worker no longer throws schema/runtime issues

- confirm local /chat flow works end to end

This is immediate and important.

## B. Finish

## /chat

## authentication flow

You said you want to ensure sell-sell.com/chat works for:

- login

- signup

- email verification

- then access

That still needs to be fully tested end to end.

Still needed:

- new user signup from chat flow

- verification email delivery

- verification link success

- verified login success

- unverified login blocked correctly

- direct access to /chat redirects or handles auth correctly

This is one of the highest-priority functional tests.

## C. Complete server deployment with latest auth changes

You’ve made multiple auth-related changes locally and through branches, but the important thing is making sure the final clean version is actually on the server and rebuilt correctly.

Still needed:

- ensure latest origin/server includes final intended auth behavior

- pull latest on server

- rebuild on server

- verify server env contains:

  - JWT_SECRET

  - APP_BASE_URL

  - BREVO_API_KEY

  - BREVO_FROM_EMAIL

  - BREVO_FROM_NAME

- verify live email verification works

## D. Merge search from

## kuwait

## into

## server

This is a major backend task still pending.

You already discovered:

- server = strongest production branch

- kuwait = has search module

Still needed:

- diff origin/server vs origin/kuwait

- identify only search-related files

- selectively integrate search into a temp branch

- test locally

- merge into server

- deploy safely

This is probably the most important structural backend task left.

## E. Decide and implement OTP login

OTP login is not implemented yet in Sell-Sell. It is still a planned feature.

Still needed:

- inspect DOTECH OTP implementation

- map DOTECH auth flow vs Sell-Sell auth flow

- decide whether OTP is:

  - email OTP

  - phone OTP

  - both

- integrate into Sell-Sell without breaking existing login

- update backend + frontend

- test OTP flow end to end

This is a major feature still pending.

## F. Clean up authentication UX

You already saw a few UX-level issues earlier such as:

- generic internal errors

- [object Object]

- invalid JSON from HTML response pages

Still needed:

- ensure all auth routes return JSON consistently

- improve frontend error display

- prevent HTML error pages from breaking client parsing

- make verification and login messages clear

This is partly fixed conceptually, but should be validated in code and UI.

## G. Complete seller-side / inbox-side workflow

So far, you’ve mostly mapped the buyer-side flow:

- browse listing

- open listing

- auth

- send message

What still needs to be confirmed or built clearly is:

- where seller receives inquiry

- seller inbox / dashboard

- seller reply flow

- how conversation continues

- notification flow for seller

This is essential if the marketplace is truly conversation-led.

## H. Full backend validation against product flow

You asked what should exist in backend, and you audited branches. That gave a good picture, but the actual running product still needs full validation.

Still needed:

- verify inquiries are saved correctly

- verify notifications are sent correctly

- verify favorites / reviews / reports work

- verify orders/deals modules are actually usable, not just present

- verify admin/moderation paths work in real flow

## I. Local testing checklist is not complete yet

You still need a clean full local QA pass.

That means testing:

- homepage

- listing grid

- listing detail

- login

- signup

- email verification

- /chat

- inquiry flow

- seller receive flow

- search

- protected routes

- logout/session persistence

## Priority order I’d recommend

### Immediate

- fix local env and remove 500

- confirm local app loads cleanly

- verify /chat auth + email verification flow end to end

### Next

- deploy latest stable auth flow to server

- verify live email verification works on server

### Then

- merge search from kuwait into server

- test locally

- deploy

### After that

- implement OTP login using DOTECH pattern

- complete seller inbox/reply workflow

## Short version

You already have:

- strong backend base

- clear product direction

- working branch strategy

- email verification path

- local Docker setup mostly running

You still need to finish:

- local runtime cleanup

- /chat login/signup/verify flow testing

- server deployment validation

- search merge from kuwait

- OTP login implementation

- full seller-side messaging workflow

- final end-to-end QA