2026

sellsell marketplace updates

Shaz EJ

Yes. For minimum App Store version, focus only on what Apple needs: stable, useful, no broken flow, no fake/demo-only features. Apple says apps should be tested, complete, accurate in metadata, and backend services must be live during review.

## SellSell App Store MVP Tasks

### 1. App identity

- App name: SellSell

- Bundle ID

- App icon

- Launch screen

- Privacy policy page

- Terms page

- App Store screenshots

### 2. Login/register

- Register

- Login

- Logout

- Test user for Apple review

- No email verification blocking testing

### 3. Main AI chat

- App opens to chat

- Greeting works: “Hi [user]. Do you want to buy or sell?”

- Buy/sell intent detection

- Arabic/English basic support

### 4. Seller flow

- “I want to sell” opens draft card

- Add photo from gallery/camera

- Title

- Price

- Contact info

- Condition

- Location

- Description

- Publish listing

### 5. Listing storage

- Save listing to PostgreSQL

- Upload image correctly

- Listing appears in My Listings

- Listing appears in Marketplace

### 6. Buyer flow

- Search text input

- Basic marketplace results

- Product detail page

- Contact seller button

### 7. Safety/moderation minimum

- Report listing

- Block prohibited words/items

- Basic admin/moderation status

- Remove fake/test data

### 8. Backend production readiness

- Live API URL

- PostgreSQL live

- Redis live

- Qdrant live if used

- Upload storage live

- HTTPS domain

- No localhost URLs inside app

### 9. iOS readiness

- Build succeeds in Xcode

- Real device test

- Simulator test

- No crashes

- Camera/photo permission text

- Network permission working

- App version/build number set

### 10. App Store submission

- App Store Connect app record

- Upload build

- Add screenshots

- Add description

- Add privacy details

- Add review notes and test login

- Submit for review. Apple’s flow requires choosing a build and submitting it through App Store Connect.

## First priority

Start with this order:

1. Stabilize mobile login

2. Stabilize mobile chat

3. Complete mobile sell/publish flow

4. Confirm listing appears in My Listings + Marketplace

5. Connect production backend

6. Prepare App Store assets