2026

sellsell marketplace updates: Audit

Shaz EJ

Got it. I’ll give you daily tasks like this format.

## Daily Initial Steps

- Start RunPod Ollama SSH tunnel

ssh -N -L 11435:127.0.0.1:11434 root@YOUR_RUNPOD_IP

- Start local app

cd /Users/shazej/Documents/askar/pickpic-slsl

docker compose up -d postgres qdrant redis

npm run dev

- Confirm Ollama is reachable

curl http://localhost:11435/api/tags

- Use this env locally

OLLAMA_BASE_URL=http://localhost:11435

AI_PROVIDER=ollama

OLLAMA_CHAT_MODEL=qwen2.5:14b-instruct

OLLAMA_EMBED_MODEL=nomic-embed-text:latest

OLLAMA_VISION_MODEL=llava:latest

## Task 1 Prompt: Audit Current Branch Before Work

You are working on SellSell / PickPick marketplace.

Before making changes, audit the current local branch.

Rules:

- Do not modify files yet.

- Check git status.

- Confirm current branch.

- Confirm app runs locally.

- Confirm PostgreSQL, Redis, Qdrant are running.

- Confirm Ollama is reachable through local SSH tunnel at http://localhost:11435.

- Confirm AI_PROVIDER=ollama.

- Confirm no OpenAI/Gemini/Claude provider is introduced.

Return:

1. Current branch

2. Git status

3. Services status

4. Env status

5. Any blockers before development

## Task 2 Prompt: Prepare Multi-Agent Foundation Plan

Create the implementation plan only.

Goal:

Prepare SellSell for multi-agent listing processing.

Do not modify code yet.

Plan these changes:

1. Product should be created as pending first, not active.

2. Add moderationStatus and embeddingStatus planning.

3. Add AgentLog table planning.

4. Move moderation to BullMQ job.

5. Keep Ollama/RunPod as the only AI provider.

6. Keep Qdrant, Redis, PostgreSQL, BullMQ.

Return:

- Files that need changes

- Database fields needed

- Migration plan

- Risk level

- Step-by-step safe implementation order

## Task 3 Prompt: Implement Only Pending Listing Safety

Implement only the first safe change.

Goal:

New listings should not go live immediately.

Change:

- Product creation should create listings as pending first.

- Do not activate listing until moderation/indexing pipeline is ready.

- Do not change Prisma schema yet.

- Do not build full agent system yet.

- Do not touch AI provider.

- Use existing code patterns.

After change:

Run:

npm run typecheck

npx prisma validate

Return:

1. Files changed

2. What changed

3. Test result

4. Any risk

5. Next recommended task

## Task 4 Prompt: Test Seller Flow Locally

Test the seller listing flow locally.

Use local app and RunPod Ollama tunnel.

Check:

1. Create listing from seller flow.

2. Upload image if possible.

3. Confirm AI still works through Ollama/RunPod.

4. Confirm listing is saved as pending.

5. Confirm listing does not appear publicly if pending.

6. Confirm no OpenAI/Gemini/Claude call is used.

Return:

- Test steps performed

- Result

- Bugs found

- Screens/pages checked

- Fix needed if any

## Task 5 Prompt: Deploy Stable Update to Server

Prepare safe deployment to production server sell-sell.com.

Rules:

- Deploy only after local tests pass.

- Check git status first.

- Commit changes with clear message.

- Push to GitHub.

- Pull on production server.

- Rebuild/restart Docker app safely.

- Do not run destructive Prisma commands.

- Do not reset database.

- Do not delete Qdrant collection.

Return:

1. Commands to run locally

2. Commands to run on server

3. Post-deployment checks

4. What Fahad should test on sell-sell.com

Daily flow:

1. Start tunnel

2. Start local app

3. Run Antigravity task

4. Test locally

5. Commit

6. Deploy to sell-sell.com

7. Fahad tests

8. Next day continue