2026

sellsell marketplace updates - 25042026

Update: 25/04/2026:11:12pm

Shaz EJ

# SYSTEM STATUS TABLE

| Module | Status | Notes |
| --- | --- | --- |
| Infrastructure (Docker, DB, Redis, Qdrant) | ✅ Completed | Fully running and stable |
| Ollama AI Setup (RunPod + Local Integration) | ✅ Completed | Models working (qwen, llava, embed) |
| Authentication System (JWT + Roles) | ✅ Completed | Login, roles, sessions working |
| Login Activity Tracking | ✅ Completed | Admin can see login logs |
| Seller System | ✅ Completed | Seller profile + dashboard working |
| Listings API (Create / Read) | ✅ Completed | Backend fully functional |
| Seller Dashboard (Products) | ✅ Completed | Shows real listings |
| Search System (Backend + UI) | ✅ Completed | Real data, no mocks |
| Product Page (/p/:id) | ✅ Completed | Fully working |
| Admin Dashboard Base | ✅ Completed | Extended with tracking |
| File Upload System (S3 + Presign) | ✅ Completed | Secured and working |
| Rate Limiting & Security Hardening | ✅ Completed | P0 fixes applied |

# PARTIALLY COMPLETED

| Module | Status | Notes |
| --- | --- | --- |
| Chat System (UI + Backend) | ⚠️ Partial | Exists but not fully wired to listings |
| AI Image Analysis (LLaVA) | ⚠️ Partial | Model ready, integration incomplete |
| AI Listing Generation Logic | ⚠️ Partial | Prompt being refined |
| Tracking (Chat → Listing Events) | ⚠️ Partial | Currently hacked via LoginActivity |
| Arabic AI Output Handling | ⚠️ Partial | Being simplified/refactored |

# NOT COMPLETED (CRITICAL)

| Module | Status | Notes |
| --- | --- | --- |
| Chat → Listing Flow (CORE FEATURE) | ❌ Not Done | Main missing piece |
| Image Upload in Chat → AI Analysis | ❌ Not Done | Needs full wiring |
| Auto Listing Creation via Chat | ❌ Not Done | No end-to-end flow |
| User Confirmation → Publish via Chat | ❌ Not Done | Missing UX step |
| Proper Event Logging System (not hijacking LoginActivity) | ❌ Not Done | Needs separate EventLog |
| AI → Category Mapping (accurate) | ❌ Not Done | Needed for quality listings |

# REAL STATUS (IMPORTANT)

| Layer | Completion |
| --- | --- |
| Backend | 🟢 90% |
| Infrastructure | 🟢 100% |
| Frontend | 🟡 75% |
| AI Integration | 🔴 50% |
| Core Product Experience | 🔴 40% |

# SIMPLE TRUTH

You are NOT early stage.

You have already built the system
Now you are finishing the intelligence layer

# ONE LINE SUMMARY

System is technically complete — AI selling experience is not.