2026

sellsell marketplace updates:

Shaz EJ

consolidated status as of 20 June 2026 – 2:17 AM.

# SellSell / PickPic Progress Report

## Completed Since Last Review

### 1. P0 Silent Logout Root Cause Identified

Status: Root cause found

Problem:

- Users were being logged out after page refreshes or route changes.

Root Cause:

- Multiple AuthProvider instances were mounted in:

  - (public)

  - (admin)

  - (account)

  - (support)

  - (vision)

- Each provider was independently calling /api/auth/refresh.

- Refresh token rotation caused one request to succeed and another to fail with:

  - REFRESH_TOKEN_REVOKED

- Failed provider cleared user state and triggered logout.

Fix Implemented:

- Removed nested AuthProvider wrappers.

- Root src/app/layout.tsx remains the single authentication provider.

Expected Result:

- Only one refresh request.

- Stable session persistence.

- No unexpected logout.

### 2. P0 Admin Dashboard Crash Root Cause Identified

Status: Fixed

Problem:

- /admin crashed with React Error #419.

Root Cause:

- FormLabel was used outside a FormProvider.

- useFormContext() returned null.

- Crash occurred when:

- const { getFieldState } = useFormContext()

Fix Implemented:

- Replaced:

  - FormLabel

  - FormItem

with:

- Label

- regular div wrappers

Expected Result:

- Admin dashboard loads successfully.

- Search filter section no longer crashes.

### 3. Explore Page Recommendations Crash

Status: Fixed

Problem:

items.map is not a function

Root Cause:
Recommendations API returns:

{

"success": true,

"data": {

"products": [...]

}

}

Frontend expected:

{

"data": [...]

}

Fix Implemented:

- Updated parseListings()

- Added support for:

  - raw.data.products

  - raw.data.data

  - raw.results

  - raw.listings

- Added Array.isArray() safety checks.

Expected Result:

- Recommendations section renders correctly.

- No more .map() crash.

### 4. TypeScript Build Issues Fixed

Status: Fixed

Additional fixes were made:

#### Chat Route

Fixed:

Object is possibly undefined

#### Auth Refresh Tests

Fixed:

Vitest hoisting error

using:

vi.hoisted()

### 5. Validation Completed

Reported results:

### TypeScript

npm run typecheck

Passed

### Lint

npx next lint

Passed

### Tests

npx vitest run --exclude tests/e2e/

Passed

Reported:

- 5 test suites

- 32 tests

All successful.

### 6. Additional Admin Investigation

You also found another possible admin issue:

Radix Select components were using:

value=""

and later changed to:

value="all"

to avoid select-state crashes.

This appears to be a secondary stabilization fix.

# Current Project Status

## Core Marketplace

| Area | Status |
| --- | --- |
| Authentication | ✅ |
| Buyer AI Search | ✅ |
| Seller AI Assistant | ✅ |
| Demand Capture Agent | ✅ |
| Moderation Pipeline | ✅ |
| Embeddings + Qdrant | ✅ |
| Recommendations | ✅ |
| Chat Interface | ✅ |
| Seller Dashboard | ✅ |
| Admin Dashboard | ✅ |
| Explore Page | ✅ |

## Remaining Major Work

### Notifications

Current:

- Infrastructure exists

Missing:

- Email delivery

- Push notifications

- User preferences

Estimate:
1-2 days

### Admin Dashboard Completion

Current:

- No longer crashing

Still Needed:

- Moderation review tools

- Demand analytics

- Search analytics

- User analytics

Estimate:
2-3 days

### Mobile App

Current:

- Partial implementation

Still Needed:

- Seller listing creation

- Listing management

- Mobile polish

Estimate:
3-5 days

### QA & Production Hardening

Still Needed:

- Load testing

- Security testing

- Stress testing

- Production monitoring

Estimate:
2-3 days

# My Updated Assessment

Before these fixes:
~85-90%

After these fixes:
~93-95%

The biggest blockers found during QA:

- Silent logout

- Admin crash

- Explore crash

have now been addressed according to the implementation reports.

The next thing I would have Antigravity do is:

### Priority 1

Run full production QA again against:

- Login

- Refresh

- Explore

- Admin

- Seller flow

- Demand Capture

to verify the fixes actually work in browser.

### Priority 2

Finish Admin Dashboard features.

### Priority 3

Implement Notifications.

### Priority 4

Complete Mobile App seller flow.

Send me the next report and I'll continue maintaining the project timeline and update the true completion percentage.

Based on where the project stands today, I would do these one by one in this exact order.

# Step 1 — Verify the 3 Critical Fixes on Production

Before building anything else, confirm that the fixes actually work on the live system.

### Test

- Login

- Refresh page

- Go to Explore

- Return to Chat

- Go to Admin

- Go to Seller Dashboard

- Logout/Login again

### Expected

- No silent logout

- Admin loads

- Explore recommendations load

- No console errors

Goal: Close the P0 bugs permanently.

# Step 2 — Complete Admin Dashboard

This is the biggest missing business tool.

### Build

#### Moderation Queue

Show:

- Pending listings

- Approved listings

- Rejected listings

Actions:

- Approve

- Reject

- Retry moderation

#### Demand Capture Dashboard

Show:

Toyota Prado → 50 requests

iPhone 17 → 40 requests

Mercedes S400 → 25 requests

This becomes extremely valuable for Fahad.

Goal: Fahad can see what buyers want.

# Step 3 — Notifications System

Connect:

### Email

- New demand match

- New message

- Listing approved

### Push Notifications

- Mobile

- Browser

Start with email first.

Goal: Users come back automatically.

# Step 4 — Seller Mobile Flow

Currently one of the most important commercial features.

Verify:

- Login

- Create listing

- Upload photos

- Edit listing

- Delete listing

- View messages

on iPhone and Android.

Goal: Seller can operate entirely from mobile.

# Step 5 — End-to-End Production QA

Run complete QA:

### Buyer

Search:

- Cars

- Real estate

- Electronics

- Arabic

- English

### Seller

Create:

- With image

- Without image

### Demand Capture

Search nonexistent products.

### Admin

Review listings.

Goal: No major bugs remain.

# Step 6 — Hot Demand Dashboard

This is the first "wow" feature for business users.

Show:

| Product | Searches |
| --- | --- |
| Toyota Prado | 120 |
| iPhone 17 | 80 |
| Mercedes S400 | 45 |

This tells sellers what to import and sell.

Goal: Generate marketplace intelligence.

# Step 7 — Smart Matching Engine

When a seller adds:

Toyota Prado 2024

Automatically:

- Find interested buyers

- Notify them

- Open conversation

This creates liquidity.

Goal: Faster transactions.

# Step 8 — Analytics Dashboard

Show:

- Top searches

- Top categories

- Top cities

- Conversion rate

- Listings created

- Listings sold

Goal: Management visibility.

# Step 9 — Production Monitoring

Add:

- Sentry

- Error tracking

- API monitoring

- Queue monitoring

- Ollama monitoring

- RunPod health checks

Goal: Detect problems before users do.

# Step 10 — Launch Preparation

Before launch:

- Privacy Policy

- Terms of Use

- Contact page

- Notification settings

- Backup strategy

- Recovery plan

Goal: Commercial readiness.

If I were managing the project today, I would tell Antigravity:

Today: Step 1 (verify fixes)
Tomorrow: Step 2 (Admin Dashboard)
Day 3: Step 3 (Notifications)
Day 4-5: Step 4 (Mobile seller flow)
Day 6: Step 5 (Full QA)
Day 7: Production release candidate

That gets SellSell very close to a public MVP launch.