2026

sellsell marketplace updates:

Shaz EJ

Based on the latest development reports you uploaded, here is the current project status as of 20 June 2026:

### Completed and Verified

✅ Silent logout issue fixed and deployed

✅ Explore page recommendations fixed and deployed

✅ Admin dashboard crash fixed and deployed

✅ Production deployment completed

✅ End-to-end browser verification completed successfully

✅ Admin Dashboard enhancements completed:

- Listing Moderation Panel

  - Moderation status

  - Indexing status

  - Last agent action

  - Approve / Reject actions

  - Retry moderation

  - Retry indexing

- Demand Capture Dashboard

  - Most requested products

  - Waiting buyers count

  - Categories

  - Price ranges

  - Matched / unmatched status

- Search Analytics

  - Top searches

  - Zero-result searches

  - Arabic vs English searches

  - Category demand

  - Contact click analytics

- User Analytics

  - Total users

  - Active users

  - Sellers

  - Buyers

  - Admins

  - Recent registrations

- UI/UX improvements

  - Loading states

  - Empty states

  - Responsive layouts

  - Summary cards

The reports indicate successful deployment and production verification with a stable environment and all major dashboard features operational.

### Estimated Project Status

Core Marketplace Platform: 100%

AI Search: 100%

AI Seller Assistant: 100%

Demand Capture: 100%

Recommendations: 100%

Infrastructure: 100%

Admin Dashboard: 95-100%

Mobile App: ~70%

Notifications: ~80%

Overall Project: ~97% Complete

### What Should Be Done Next

#### Step 1 — Notification System

Complete:

- Email notifications

- Push notifications

- Buyer alerts from Demand Capture

- Seller alerts for inquiries

Estimated: 1–2 days

#### Step 2 — Mobile App Completion

Focus:

- Seller listing flow

- My Listings

- Chat integration

- Notifications

Estimated: 3–5 days

#### Step 3 — AI Buyer Agent

Allow users to say:

"I want a black Mercedes S400 under 100,000 QAR"

The AI agent should:

- Search

- Compare

- Recommend

- Explain why it selected products

This is one of the biggest differentiators for SellSell.

#### Step 4 — Hot Demand Dashboard for Sellers

Show sellers:

- 50 people searching for Toyota Prado

- 30 people searching for iPhone 17

This creates a marketplace growth loop.

#### Step 5 — Final QA and Load Testing

- Performance testing

- Security testing

- Production stress testing

- Mobile testing

### Recommendation

At this stage, I would focus next on:

Notifications → Mobile App → AI Buyer Agent

These three items will provide the biggest business impact and move the platform from a working marketplace to an AI-powered marketplace ready for commercial launch.