2026

sellsell marketplace updates:

Shaz EJ

SELLSELL / PICKPIC AI MARKETPLACE

================================

PHASE 1 - FOUNDATION

─────────────────────────────────

✅ Next.js Frontend

✅ PostgreSQL Database

✅ Prisma ORM

✅ Redis

✅ Qdrant Vector DB

✅ Docker Infrastructure

✅ Production Server

Status: COMPLETE (100%)

↓

PHASE 2 - AI MARKETPLACE CORE

─────────────────────────────────

✅ Product Listings

✅ Categories & Subcategories

✅ Seller Profiles

✅ Product Images

✅ Product Details Pages

✅ Contact Seller Flow

✅ Search Interface

Status: COMPLETE (100%)

↓

PHASE 3 - AI SEARCH ENGINE

─────────────────────────────────

✅ Exact Search

✅ Hybrid Search

✅ Semantic Search

✅ Qdrant Integration

✅ Arabic Search

✅ English Search

✅ Vehicle Search

✅ Property Search

⚠️ Semantic Ranking Tuning Remaining

Status: 85-90%

↓

PHASE 4 - MULTI-AGENT PIPELINE

─────────────────────────────────

Seller Creates Listing

│

▼

✅ Moderation Agent

│

▼

✅ Structuring Agent

│

▼

✅ AI Description Agent

│

▼

✅ Embedding Agent

│

▼

✅ Indexing Agent

│

▼

✅ Qdrant Search Index

Status: 70-80%

↓

PHASE 5 - DATA QUALITY

─────────────────────────────────

✅ 81 Demo Listings

✅ 20 Vehicles

✅ 20 Properties

✅ Electronics

✅ Fashion

✅ Pets

✅ Services

✅ Images

✅ Structured Metadata

Status: COMPLETE (100%)

↓

PHASE 6 - BUYER EXPERIENCE

─────────────────────────────────

✅ Search

✅ Product Discovery

✅ Product Details

✅ Similar Listings

✅ Contact Seller

⚠️ Recommendation Engine

⚠️ Better Semantic Search

Status: 80%

↓

PHASE 7 - SELLER EXPERIENCE

─────────────────────────────────

✅ Create Listing

✅ Upload Images

✅ AI Categorization

✅ AI Structuring

⚠️ Seller Conversation Flow

⚠️ Better Missing-Information Handling

⚠️ Guided Selling Experience

Status: 75%

↓

PHASE 8 - OPERATIONS

─────────────────────────────────

✅ Production Deployment

✅ Dockerized Services

✅ Database

✅ Redis

✅ Qdrant

✅ RunPod AI

⚠️ Monitoring

⚠️ Alerting

⚠️ Automated Backups

Status: 85%

↓

PHASE 9 - SECURITY

─────────────────────────────────

⚠️ Disable DEV_AUTH_BYPASS

⚠️ Rotate JWT Secrets

⚠️ Rotate NEXTAUTH Secrets

⚠️ Security Review

Status: 50%

↓

PHASE 10 - PUBLIC LAUNCH

─────────────────────────────────

⚠️ Final Search Tuning

⚠️ Security Hardening

⚠️ Seller UX Improvements

⚠️ Monitoring

Ready after completion