2026

sellsell marketplace updates:

Shaz EJ

### Overall Project Status

| Area | Status |
| --- | --- |
| Marketplace Core | ✅ Complete |
| Seller Flow | ✅ Complete |
| Buyer AI Search | ✅ Complete |
| AI Listing Generation | ✅ Complete |
| AI Moderation Pipeline | ✅ Complete |
| Qdrant Semantic Search | ✅ Complete |
| PostgreSQL Integration | ✅ Complete |
| Redis Queue System | ✅ Complete |
| RunPod Ollama Integration | ✅ Complete |
| RunPod Transcription | ✅ Complete |
| Local Upload Storage | ✅ Complete |
| Production Upload Storage | ✅ Complete |
| Notification System | ✅ Developed |
| Seller Demand Capture | ✅ Developed |
| Admin Dashboard | ✅ Developed |
| ESLint Cleanup | ✅ Complete |
| TypeScript Cleanup | ✅ Complete |
| Playwright E2E Tests | ✅ Complete (21/21 passing) |
| Production Health Checks | ✅ Healthy |
| Docker Infrastructure | ✅ Stable |

## Completion Estimate

### Core Marketplace MVP

98% Complete

The platform is already capable of:

- Seller uploads item

- AI generates listing

- AI moderates listing

- Listing publishes

- Embeddings generated

- Indexed into Qdrant

- Buyer searches naturally

- AI retrieves matching products

- Buyer contacts seller

- Seller receives notifications

- Seller sees market demand

- Admin monitors platform

This is already a usable marketplace.

## Remaining Work

### Priority 3 — Local Development Stability

Estimated: 30–60 minutes

Need a final audit:

- Redis

- PostgreSQL

- Qdrant

- RunPod tunnel

- Dev startup scripts

- Environment consistency

### Priority 4 — Notifications QA

Estimated: 1–2 hours

Need to verify:

- Contact click notifications

- Chat notifications

- Demand match notifications

- Notification center

- Mobile badges

- Desktop badges

The code exists. This is primarily QA and verification.

### Priority 5 — Backup System

Estimated: 1–2 hours

Need:

- PostgreSQL backup script

- Uploads backup script

- Qdrant backup

- Restore script

- Cron schedule

This is the biggest remaining infrastructure gap.

## After That

Only three major items remain before launch:

### 1. Mobile App Polish

Current status:

- Mobile app exists

- Needs stabilization and UX polishing

### 2. Push Notifications

Need:

- Firebase (Android)

- APNS (iOS)

Current notifications are in-app only.

### 3. Production Load Testing

Need:

- 100 users

- 500 users

- 1000 users

Verify:

- PostgreSQL

- Redis

- Qdrant

- Ollama throughput

## My Recommendation for Today

Since it is already around 01:30 AM:

### Stop development tonight.

You have already completed:

- ESLint cleanup

- TypeScript cleanup

- E2E stabilization

- Production storage verification

- Health check verification

- Notifications implementation

- Admin dashboard implementation

Tomorrow morning:

- Local Environment Stability Audit

- Notifications QA

- Backup System

- Deploy any remaining fixes to production

- Begin mobile app polish

If those are completed tomorrow, the platform will realistically be 99% MVP complete and the remaining work becomes launch preparation rather than core development.