2026

sellsell marketplace updates:

Shaz EJ

SellSell / PickPic Development Update
Date: 22 June 2026
Prepared for: Fahad

## Overall Project Status

The platform is now approximately 98–99% complete from an MVP perspective.

The focus has shifted from building major features to:

- Stability

- Search quality

- Production readiness

- Backups

- Final QA

- Mobile app completion

# Completed This Week

## 1. Notifications System ✅

Implemented a complete notifications system.

### Features

- Notification center page

- Unread notification counter

- Mark as read

- Mark all as read

- Contact click notifications

- WhatsApp click notifications

- Chat message notifications

- Demand match notifications

- Desktop notification badge

- Mobile notification badge

- Arabic and English support

### Status

Completed

## 2. Admin Dashboard Phase 2 ✅

Implemented marketplace monitoring dashboard.

### Features

- Moderation monitoring

- Demand capture analytics

- User analytics

- Search analytics

- Seller statistics

- Agent logs

### Status

Completed

## 3. Upload Storage Migration ✅

Removed dependency on AWS S3.

### Completed

- Local storage enabled

- Images stored in:

/opt/sellsell/public/uploads

- Docker persistence verified

- Restart persistence verified

- Production uploads verified

### Status

Completed

## 4. Infrastructure Health Fixes ✅

Fixed unhealthy services.

### Verified

- PostgreSQL

- Qdrant

- Upload storage

- Ollama AI

- Docker containers

### Production Health

Database      Healthy

Qdrant        Healthy

Storage       Healthy

AI            Healthy

### Status

Completed

## 5. Code Quality Audit ✅

Entire codebase audited.

### Results

TypeScript Errors: 0

ESLint Errors: 0

### Completed

- Removed unsafe typings

- Fixed lint issues

- Fixed React hook violations

- Fixed API typing issues

- Fixed chart typing issues

### Status

Completed

## 6. Playwright E2E Testing ✅

All end-to-end tests updated.

### Results

21 Passed

0 Failed

0 Skipped

### Tested

- Registration

- Login

- Seller flow

- Buyer flow

- Search

- Product creation

- Settings

- APIs

### Status

Completed

## 7. AI Search Accuracy Phase 1 ✅

Vehicle search accuracy overhaul.

### Examples

User searches:

Mercedes E200

Returns:

Mercedes E200

Does NOT return:

Mercedes E300

Mercedes S500

Mercedes C200

### Supported

- Make

- Model

- Year

- Trim

- Price range

- Arabic vehicle names

### Result

14/14 tests passed

100%

### Status

Completed

## 8. AI Search Accuracy Phase 2 ✅

Expanded search accuracy across all marketplace categories.

### Categories Covered

#### Vehicles

- Toyota Prado

- BMW X5

- Mercedes E200

- Jeep Wrangler

#### Property

- Villa

- Apartment

- Studio

- Chalet

- Rent

- Sale

#### Services

- Electrician

- Plumber

- AC Technician

- Moving Services

- Cleaning Services

#### Electronics

- iPhone

- Samsung

- Laptops

- TVs

- Gaming Consoles

#### Furniture

- Sofa

- Bed

- Wardrobe

- Desk

- Dining Table

### Results

Vehicles      100%

Property      100%

Services      100%

Electronics   100%

Furniture     100%

Overall:

100/100 Tests Passed

### Status

Completed

# Current Architecture

### Frontend

Next.js

React

TypeScript

### Database

PostgreSQL

### AI Search

Qdrant

Ollama

RunPod GPU

### Queues

Redis

BullMQ

### Storage

Local Upload Storage

### Status

Stable

# Remaining Work

## Priority 1 — Production Backup System

Need to implement:

### PostgreSQL Backup

backup.sh

restore.sh

### Uploads Backup

/opt/sellsell/public/uploads

### Qdrant Backup

Vector database backups.

### Scheduled Cron Jobs

Daily automated backups.

### Status

Not Started

## Priority 2 — Final Notifications Production Audit

Need production verification of:

- Notification center

- Contact click alerts

- Chat alerts

- Demand match alerts

- Badge updates

### Status

In Progress

## Priority 3 — Mobile App Completion

Need final work on:

- Seller flow

- Buyer flow

- Search integration

- Testing

### Status

Partially Complete

## Priority 4 — Push Notifications

Future enhancement.

### Platforms

- Firebase

- Android

- iOS

### Status

Not Started

## Priority 5 — Production Load Testing

Need to test:

- Search performance

- Concurrent users

- Queue workers

- AI requests

### Status

Not Started

# Estimated Project Completion

### Core Marketplace

98–99% Complete

### Remaining Effort

2–5 days

depending on:

- Backup system

- Production QA

- Mobile polish

- Load testing

# Recommendation

No major new features should be added now.

Focus should be:

- Backup system

- Production verification

- Mobile app completion

- Launch preparation

The AI marketplace, seller flow, moderation, notifications, admin dashboard, search engine, infrastructure, and storage systems are now largely complete and stable.